DHARMSINH DESAI UNIVERSITY, NADIAD FACULTY OF MANAGEMENT AND INFORMATION SCIENCE

B.C.A. SEMESTER VI

SUBJECT: (25BCA601)SYSTEM DEVELOPMENT PROJECT

| Student Name | Himanshu D Ladha |
| --- | --- |
| Roll No | BCA045 |
| Student ID | 23BCUOS055 |

Project Definition: RestoFlow – A full-stack Restaurant Management Platform.

Company Timing: 11:00 AM to 6:00 PM

| Week | Date | Day | Name of the Topic | Signature |
| --- | --- | --- | --- | --- |
| Sixth Week | 05-01-2026 | Monday | Otp based login implementation |  |
|  | 06-01-2026 | Tuesday | Code review and Authentication flow understanding |  |
|  | 07-01-2026 | Wednesday | Payment Integration understanding |  |
|  | 08-01-2026 | Thursday | Backend of the stripe payment |  |
|  | 09-01-2026 | Friday | Frontend of the stripe payment |  |

External Guide Name:					Internal Guide Name: Prof. Rupal Patel

Signature						Signature

05-01-2026

- Implemented OTP-based login functionality.

- Altered the Users table in the database to add an OTP column for storing OTP values.

- The OTP is displayed on the frontend and simultaneously stored in the backend database for verification.

06-01-2026

- Made necessary modifications to the existing codebase.

- Reviewed and understood the authentication implementation.

- Created a structured understanding table for:

  - authApi (Frontend API layer)

  - axiosConfig (Axios configuration and interceptors)

  - AuthController (Backend authentication logic)

07-01-2026

- Gained a clear understanding of the frontend Home page concept.

- Learned and understood the fundamentals of payment integration.

- Attempted to implement the payment integration

08-01-2026

- Created the backend portion of the payment using the stripe account

09-01-2026

- Created the frontend portion of the payment