Great 👍
Let’s start properly and practically.

Below is Day 1 – COMPLETE learning + implementation plan, exactly in the format you asked for.
This will be your daily template going forward.

📅 DAY 1 – Project Overview, Architecture & Environment Setup

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal of Day 1:

- Understand how the entire project will work

- Set up backend, frontend, and database environment

- Be ready to start coding real features from Day 2

🧠 LEARNING (11:00 AM – 2:00 PM)

🔹 Topic 1: Project Overview & Flow (11:00 – 12:00)

Learn:

- What is a Restaurant Management System

- How Admin, RestaurantAdmin, Customer interact

- How React → API → Database communication works

Key Concepts:

- Client–Server architecture

- REST API basics

- Role-based system

Acceptance Criteria (Learning):

- You can explain:

  - Who calls the API

  - What the API returns

  - Where data is stored

🔹 Topic 2: Technology Stack Basics (12:00 – 1:00)

Learn:

- What is ASP.NET Core Web API

- What is Entity Framework Core

- What is React (SPA concept)

- What is SQL Server (SSMS)

Acceptance Criteria:

- You understand:

  - React = UI

  - ASP.NET Core = API

  - SQL Server = Database

☕ Break (1:00 – 1:30)

🔹 Topic 3: High-Level Architecture (1:30 – 2:00)

Learn:

- Backend layers:

  - Controllers

  - Models

  - DbContext

- Frontend layers:

  - Pages

  - Components

  - Services (API calls)

Acceptance Criteria:

- You can draw a simple architecture diagram on paper

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

🔧 Backend Setup – ASP.NET Core API (2:00 – 3:15)

✅ Tasks:

- Open Visual Studio

- Create new project:

  - ASP.NET Core Web API

  - Framework: .NET 8 / latest stable

- Project Name:

- RestaurantManagement.API

- Enable:

  - Controllers

  - Swagger

📂 Folder Structure (Create Manually):

Controllers

Models

Data

Services

DTOs

🔍 Acceptance Criteria (Backend):

- API runs successfully

- Swagger opens in browser

- Default WeatherForecast API works

🗄️ Database Setup – SQL Server (3:15 – 4:00)

✅ Tasks:

- Open SSMS

- Create Database:

- RestaurantManagementDB

- Create initial tables:

Users

Roles

Restaurants

(No relationships yet – we’ll improve later)

🔍 Acceptance Criteria:

- Database created

- Tables visible in SSMS

🌐 Frontend Setup – React (4:00 – 5:00)

✅ Tasks:

- Open VS Code

- Create React app:

- npx create-react-app restaurant-management-ui

- Run project:

- npm start

📂 Frontend Folder Structure:

src/

├─ pages/

├─ components/

├─ services/

├─ routes/

🔍 Acceptance Criteria (Frontend):

- React app runs on browser

- You can see default React page

🔗 Understanding Integration (5:00 – 5:30)

Learn:

- React will call APIs using:

  - fetch / axios

- API returns JSON

- React displays data

(No coding yet — concept clarity only)

✅ DAY 1 FINAL ACCEPTANCE CRITERIA

By end of Day 1, you should have:

✔ ASP.NET Core Web API running
✔ SQL Server database created
✔ React app running
✔ Clear understanding of:

- Project flow

- Architecture

- Your next steps

📝 Homework / Revision (5:30 – 6:00)

- Revise:

  - What is API

  - What is React

  - What is Database

- Write down:

  - Roles & features in your own words

🔜 DAY 2 PREVIEW

Day 2 – C# Basics + First Real API

- Learn C# basics

- Create User model

- Create Get Users API

- Test API in Swagger

If you are ready, say “Start Day 2”
Next, I’ll continue with the same level of detail, APIs, UI, acceptance criteria, and timelines 🚀

📅 DAY 2 – C# Basics & EF Core Setup

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal of Day 2:

- Learn basic C# syntax and concepts

- Setup Entity Framework Core with SQL Server

- Create initial DbContext and migrations

🧠 LEARNING (11:00 AM – 2:00 PM)

🔹 Topic 1: C# Basics (11:00 – 12:30)

Learn:

- Classes, Properties, Constructors

- Lists, Loops, Conditional Statements

Acceptance Criteria:

- You can create a simple class and object in C#

- Understand property getters/setters

🔹 Topic 2: EF Core Basics (12:30 – 1:30)

Learn:

- DbContext, DbSet

- Migration commands

- CRUD operations in EF Core

Acceptance Criteria:

- You understand DbContext and how it interacts with SQL Server

☕ Break (1:30 – 2:00)

🔹 Topic 3: REST API Request/Response (2:00 – 2:30)

Learn:

- How API communicates with DB

- JSON serialization

Acceptance Criteria:

- Explain how API returns DB data in JSON

💻 IMPLEMENTATION (2:30 PM – 5:30 PM)

🔧 Backend Setup (2:30 – 4:30)

- Add Models folder with User entity:

public class User

{

public int Id { get; set; }

public string Name { get; set; }

public string Email { get; set; }

public string Role { get; set; }

}

- Add Data folder with AppDbContext:

public class AppDbContext : DbContext

{

public AppDbContext(DbContextOptions<AppDbContext> options) : base(options) { }

public DbSet<User> Users { get; set; }

}

- Configure appsettings.json for SQL Server:

"ConnectionStrings": {

"DefaultConnection": "Server=.;Database=RestaurantManagementDB;Trusted_Connection=True;"

}

- Run EF Core migrations:

Add-Migration InitialCreate

Update-Database

Acceptance Criteria:

- Users table created in DB

- DbContext works with SQL Server

🌐 Frontend Setup (4:30 – 5:30)

- Create a service to call API (UserService.js):

import axios from "axios";

const API_URL = "https://localhost:5001/api/users";

export const getUsers = async () => {

return await axios.get(API_URL);

};

- Create a simple Users page to fetch and display:

useEffect(() => {

getUsers().then(res => setUsers(res.data));

}, []);

Acceptance Criteria:

- Users are fetched from DB

- Displayed on React page

✅ DAY 2 FINAL ACCEPTANCE CRITERIA

- Users table created in SQL Server

- API /api/users working with EF Core

- Frontend page fetches DB users

📅 DAY 3 – Roles & User-Role Mapping

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Implement roles system and map roles to users

🧠 LEARNING (11:00 – 2:00)

- Role-based access concepts

- One-to-many relationships in EF Core

Acceptance Criteria:

- You understand how to assign multiple users to roles

💻 IMPLEMENTATION (2:00 – 5:30 PM)

Database:

Roles: Id, Name

UserRoles: UserId, RoleId

Backend:

- Role entity, UserRole entity

- API /api/roles → fetch all roles

- API /api/userroles → assign role to user

Frontend:

- Admin page to assign roles

- Dropdown with users and roles

Acceptance Criteria:

- Roles assigned and stored in DB

- API returns correct data

📅 DAY 4 – Restaurants CRUD

Goal: Admin can add, view, update, delete restaurants

Backend:

- Restaurant entity

- APIs:

  - POST /api/restaurants → add restaurant

  - GET /api/restaurants → list restaurants

  - PUT /api/restaurants/{id} → update

  - DELETE /api/restaurants/{id} → delete

Frontend:

- Admin Restaurants page

Acceptance:

- CRUD fully functional

- DB and API connected

📅 DAY 5 – RestaurantAdmin Assignment

Goal: Assign RestaurantAdmins to Restaurants

Backend:

- RestaurantAdmin entity

- API /api/restaurantadmins → assign admin to restaurant

Frontend:

- Dropdown select user → assign to restaurant

Acceptance:

- Mapping stored in DB

- Admin can view assigned RestaurantAdmins

📅 DAY 6 – Tables CRUD

Goal: RestaurantAdmin can manage tables

Backend:

- Table entity with RestaurantId FK

- CRUD APIs:

  - POST /api/tables

  - GET /api/tables?restaurantId=

  - PUT /api/tables/{id}

  - DELETE /api/tables/{id}

Frontend:

- Table management page

Acceptance:

- Tables CRUD works with DB

📅 DAY 7 – Table Availability

Goal: Customer can view available tables

Backend:

- GET /api/tables/available?restaurantId=

Frontend:

- Show only available tables

Acceptance:

- Availability fetched from DB

Absolutely! Let’s create Day 8 in the same detailed, timed format, with proper learning, implementation, database, backend (EF Core), frontend, and acceptance criteria, fully integrated with SQL Server.

📅 DAY 8 – Meals CRUD – Part 1 (Add & View Meals)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: RestaurantAdmin can add new meals to the restaurant and view all meals.

🧠 LEARNING (11:00 AM – 2:00 PM)

🔹 Topic 1: EF Core Relationships (11:00 – 12:00)

Learn:

- One-to-many relationship between Restaurant and Meal.

- How DbSet works in DbContext.

- Using LINQ to query meals for a specific restaurant.

Acceptance Criteria:

- You can explain how a restaurant can have multiple meals linked via RestaurantId.

- You can write a basic EF Core query to fetch meals by restaurant.

🔹 Topic 2: API Design & JSON Structure (12:00 – 1:00)

Learn:

- Designing RESTful APIs for adding and fetching meals.

- JSON request/response format for POST and GET.

Example JSON:

// POST /api/meals

{

"restaurantId": 1,

"name": "Pizza Margherita",

"description": "Classic Italian Pizza",

"price": 12.99,

"isAvailable": true

}

// GET /api/meals?restaurantId=1

[

{

"id": 1,

"name": "Pizza Margherita",

"description": "Classic Italian Pizza",

"price": 12.99,

"isAvailable": true

}

]

Acceptance Criteria:

- You understand what data needs to be sent and returned by the APIs.

☕ Break (1:00 PM – 1:30 PM)

🔹 Topic 3: Frontend Form & Display Concept (1:30 – 2:00)

Learn:

- How React form inputs map to API request body.

- Displaying a list of meals in a table using state and props.

Acceptance Criteria:

- You can describe how to create a React form to add meals and a table to view meals.

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

🔧 Database (2:00 PM – 2:45 PM)

Create Meals table with SQL Server:

CREATE TABLE Meals (

Id INT IDENTITY(1,1) PRIMARY KEY,

RestaurantId INT NOT NULL,

Name NVARCHAR(100) NOT NULL,

Description NVARCHAR(255),

Price DECIMAL(10,2) NOT NULL,

IsAvailable BIT DEFAULT 1,

FOREIGN KEY (RestaurantId) REFERENCES Restaurants(Id)

);

Acceptance Criteria:

- Meals table exists in SSMS.

- RestaurantId is linked to Restaurants table.

🔧 Backend – ASP.NET Core + EF Core (2:45 PM – 4:15 PM)

Step 1: Create Meal Entity

public class Meal

{

public int Id { get; set; }

public int RestaurantId { get; set; }

public string Name { get; set; }

public string Description { get; set; }

public decimal Price { get; set; }

public bool IsAvailable { get; set; } = true;

public Restaurant Restaurant { get; set; }

}

Step 2: Add DbSet in DbContext

public DbSet<Meal> Meals { get; set; }

Step 3: Create MealController

[ApiController]

[Route("api/[controller]")]

public class MealsController : ControllerBase

{

private readonly AppDbContext _context;

public MealsController(AppDbContext context)

{

_context = context;

}

// GET /api/meals?restaurantId=1

[HttpGet]

public async Task<IActionResult> GetMeals(int restaurantId)

{

var meals = await _context.Meals

.Where(m => m.RestaurantId == restaurantId)

.ToListAsync();

return Ok(meals);

}

// POST /api/meals

[HttpPost]

public async Task<IActionResult> AddMeal([FromBody] Meal meal)

{

_context.Meals.Add(meal);

await _context.SaveChangesAsync();

return Ok(meal);

}

}

Acceptance Criteria:

- Meals can be added to database via API.

- Meals are fetched correctly per restaurant.

🌐 Frontend – React (4:15 PM – 5:30 PM)

- Create Meal Form Component

function AddMealForm({ onAdd }) {

const [meal, setMeal] = useState({ name: '', description: '', price: '', isAvailable: true });

const handleSubmit = async (e) => {

e.preventDefault();

await fetch('https://localhost:5001/api/meals', {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({ ...meal, restaurantId: 1 })

});

onAdd();

};

return (

<form onSubmit={handleSubmit}>

<input type="text" placeholder="Name" onChange={e => setMeal({...meal, name: e.target.value})} />

<input type="text" placeholder="Description" onChange={e => setMeal({...meal, description: e.target.value})} />

<input type="number" placeholder="Price" onChange={e => setMeal({...meal, price: parseFloat(e.target.value)})} />

<button type="submit">Add Meal</button>

</form>

);

}

- Create Meals List Component

function MealsList() {

const [meals, setMeals] = useState([]);

const fetchMeals = async () => {

const res = await fetch('https://localhost:5001/api/meals?restaurantId=1');

setMeals(await res.json());

};

useEffect(() => { fetchMeals(); }, []);

return (

<div>

<AddMealForm onAdd={fetchMeals} />

<ul>

{meals.map(m => <li key={m.id}>{m.name} - ${m.price}</li>)}

</ul>

</div>

);

}

Acceptance Criteria:

- User can add meals via form.

- Meal list updates automatically after adding.

- Data stored in SQL Server correctly.

✅ DAY 8 FINAL ACCEPTANCE CRITERIA

- Meals table created in DB.

- MealController API (GET & POST) working with EF Core.

- React page allows adding meals and viewing meals per restaurant.

- Data persists in database.

📝 Homework / Revision (5:30 – 6:00 PM)

- Review EF Core relationships.

- Revise React form + fetch workflow.

- Ensure understanding of how RestaurantId links to meals.

Absolutely! I’ll create a structured roadmap for Day 8 to Day 20 in the exact format you want, including time logs for learning and implementation, goals, database guidance, backend + EF Core integration, frontend guidance, and acceptance criteria. I’ll maintain the Day 8 style.

Here’s the detailed roadmap:

📅 DAY 8 – Meals CRUD – Part 1 (Add & View Meals)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Create functionality to add and view meals

🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core basics: CRUD operations

- Table structure: Meals table (Id, Name, Price, Description, RestaurantId)

- Frontend: Forms to add meals, display lists

Acceptance Criteria:

- Understand how to add data via EF Core

- Can fetch data and display on frontend

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Database:

- Meals table: Id, Name, Price, Description, RestaurantId

Backend Guidance:

- Create Meal entity in EF Core

- Create POST /api/meals to add meal

- Create GET /api/meals?restaurantId=1 to view meals

Frontend Guidance:

- Form to add meal

- Table/list to display meals

Acceptance Criteria:

- Meal can be added & stored in DB

- API returns correct data

- Meals display correctly in UI

📅 DAY 9 – Meals CRUD – Part 2 (Update & Delete Meals)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Implement update and delete functionality for meals

🧠 LEARNING (11:00 AM – 2:00 PM)

- HTTP PUT & DELETE methods

- EF Core: FindAsync(), Update(), Remove()

- Frontend: Forms and buttons for update/delete

Acceptance Criteria:

- Can explain difference between POST, PUT, DELETE

- Understand how to update and delete records in EF Core

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- PUT /api/meals/{id} → Update meal

- DELETE /api/meals/{id} → Delete meal

- Validate existence of meal & correct RestaurantId

Frontend Guidance:

- Edit button opens form with meal data

- Delete button with confirmation

- Update list dynamically

Acceptance Criteria:

- Meals updated/deleted correctly

- Changes reflect in frontend & DB

📅 DAY 10 – Tables CRUD – Part 1 (Add & View Tables)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Add new tables & view all tables for a restaurant

🧠 LEARNING (11:00 AM – 2:00 PM)

- Table entity: Id, TableNumber, Seats, Status, RestaurantId

- EF Core relationships: Restaurant → Tables

- Frontend: Forms & lists

Acceptance Criteria:

- Can explain table model

- Can fetch tables by restaurant

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- POST /api/tables → Add table

- GET /api/tables?restaurantId=1 → View tables

Frontend Guidance:

- Form to add table

- Display tables list

Acceptance Criteria:

- Tables added & displayed

- Data stored in DB

📅 DAY 11 – Tables CRUD – Part 2 (Update & Delete Tables)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Update & delete table functionality

🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core Update/Delete

- Frontend edit/delete forms/buttons

Acceptance Criteria:

- Can describe update/delete workflow for tables

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- PUT /api/tables/{id} → Update table

- DELETE /api/tables/{id} → Delete table

Frontend Guidance:

- Edit table form

- Delete confirmation

- Update table list dynamically

Acceptance Criteria:

- Table updates/deletes reflected in frontend & DB

📅 DAY 12 – Customer Registration & Login

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Implement customer signup & login

🧠 LEARNING (11:00 AM – 2:00 PM)

- Authentication basics (JWT / token)

- Password hashing & validation

- React forms & state management

Acceptance Criteria:

- Understand token-based auth

- Know password storage basics

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- POST /api/customers/register → Store customer in DB

- POST /api/customers/login → Authenticate & return token

Frontend Guidance:

- Registration form

- Login form

- Handle API response & token storage

Acceptance Criteria:

- Customer can register & login

- Token saved for future API calls

📅 DAY 13 – Admin Login & Role-Based Access

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Admin login & protect endpoints based on roles

🧠 LEARNING (11:00 AM – 2:00 PM)

- Role-based authorization in ASP.NET Core

- JWT token usage

- Frontend conditional rendering

Acceptance Criteria:

- Can explain role-based endpoint protection

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- Admin login endpoint

- Protect RestaurantAdmin endpoints using roles

Frontend Guidance:

- Admin login page

- Conditional rendering for menus/pages

Acceptance Criteria:

- Only authorized roles access endpoints

📅 DAY 14 – RestaurantAdmin Dashboard

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Create dashboard showing meals & tables

🧠 LEARNING (11:00 AM – 2:00 PM)

- API aggregation for dashboard (meals, tables)

- React dashboard layout

Acceptance Criteria:

- Can explain API calls for dashboard

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- Endpoint: GET /api/dashboard?restaurantId=1 → return meals & tables

Frontend Guidance:

- Dashboard page showing tables, meals count

Acceptance Criteria:

- Dashboard works dynamically

- Data fetched from API

📅 DAY 15 – QR Code Logic (Table-wise Menu)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Generate table-wise QR codes linking to menus

🧠 LEARNING (11:00 AM – 2:00 PM)

- How QR codes map to tableId

- React QR code libraries

Acceptance Criteria:

- Can explain table QR menu flow

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- GET /api/meals?tableId=1 → Return meals for table

Frontend Guidance:

- Generate QR code per table

- Scan → open menu page

Acceptance Criteria:

- QR menu works per table

- Data fetched via API

📅 DAY 16 – Customer Menu & Order Creation

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Customer views menu & places orders

🧠 LEARNING (11:00 AM – 2:00 PM)

- React form state for order quantity

- EF Core insert for orders

Acceptance Criteria:

- Can explain order table design & flow

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- POST /api/orders → create order

- Order table: Id, CustomerId, TableId, MealId, Quantity, Status

Frontend Guidance:

- Select meals & quantity

- Submit order

Acceptance Criteria:

- Order stored in DB

- Customer sees order confirmation

📅 DAY 17 – View Customer Orders

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Customer views their own orders

🧠 LEARNING (11:00 AM – 2:00 PM)

- GET API by customerId

- Display list & status

Acceptance Criteria:

- Understand how to filter by customer

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- GET /api/orders?customerId=1 → return customer orders

Frontend Guidance:

- List customer orders

- Show status (Pending, Completed)

Acceptance Criteria:

- Orders displayed correctly

📅 DAY 18 – RestaurantAdmin: View Orders

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: RestaurantAdmin can view all orders

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- GET /api/orders?restaurantId=1 → fetch orders per restaurant

- Filter by table or status

Acceptance Criteria:

- Orders visible to restaurant admin

📅 DAY 19 – Order Status Update (Kitchen/Serving)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Update order status

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- PUT /api/orders/{id} → Update order status

- React: dropdown or buttons to change status

Acceptance Criteria:

- Order status updated in DB

- UI reflects changes

📅 DAY 20 – Best Items / Popular Meals

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Show best-selling meals

🧠 LEARNING (11:00 AM – 2:00 PM)

- Aggregate queries in EF Core

- Display top meals in React

Acceptance Criteria:

- Can explain query for top items

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Backend: Query meals by highest order count

- Frontend: Display chart/list of popular meals

Acceptance Criteria:

- Popular meals displayed dynamically

Perfect! Let’s continue with Day 21 to Day 45 in the same structured format, maintaining the time logs, learning, implementation, backend + EF Core guidance, frontend guidance, and acceptance criteria.

Here’s the roadmap:

📅 DAY 21 – Payment Options Setup

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Implement payment options for table orders

🧠 LEARNING (11:00 AM – 2:00 PM)

- Payment types: Table Pay, Counter Pay, Cash

- EF Core relationships: Orders → Payments

- Frontend: Forms and dropdowns

Acceptance Criteria:

- Can explain how payment types are stored & linked to orders

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

Backend Guidance:

- Payment table: Id, OrderId, PaymentType, Amount, Status

- POST /api/payments → Create payment for order

- GET /api/payments?orderId=1 → View payment

Frontend Guidance:

- Payment form on order page

- Dropdown to select payment type

- Submit & display payment status

Acceptance Criteria:

- Payment saved in DB

- Frontend shows correct payment type & status

📅 DAY 22 – Payment Integration with Orders

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Link payments with orders and reflect status

🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: One-to-one / one-to-many relationships

- Update order status on payment completion

Acceptance Criteria:

- Understand linking Orders → Payments in DB

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Update order status when payment is successful

- Frontend: Show payment completed indicator

Acceptance Criteria:

- Orders reflect payment status dynamically

📅 DAY 23 – Customer Table Availability Check

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Allow customers to check table availability

🧠 LEARNING (11:00 AM – 2:00 PM)

- GET API for table availability

- EF Core: filter by status (Occupied / Available)

- React: display available tables

Acceptance Criteria:

- Can explain filtering in EF Core

- Understand how to display available tables

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- GET /api/tables/available?restaurantId=1

- Frontend: Highlight available vs occupied tables

Acceptance Criteria:

- Tables show correct availability

- Updates dynamically

📅 DAY 24 – Customer Order History

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Display customer's past orders

🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core queries with Where() by CustomerId

- Frontend: list & pagination

Acceptance Criteria:

- Can fetch & display past orders

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- GET /api/orders/history?customerId=1

- Frontend: show order list with details (Meals, Quantity, Payment Status)

Acceptance Criteria:

- Customer sees full history

- Data consistent with DB

📅 DAY 25 – RestaurantAdmin Order Management

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: RestaurantAdmin can manage all active orders

🧠 LEARNING (11:00 AM – 2:00 PM)

- Filter orders by status (Pending, Preparing, Completed)

- Update status workflow

Acceptance Criteria:

- Understand backend filtering & status updates

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- GET /api/orders?restaurantId=1&status=Pending

- PUT /api/orders/{id}/status → Update status

- Frontend: Admin dashboard shows pending orders with status change buttons

Acceptance Criteria:

- Admin can view & update order status

- DB and UI synced

📅 DAY 26 – Customer Feedback System

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Implement feedback submission for orders

🧠 LEARNING (11:00 AM – 2:00 PM)

- Feedback table: Id, CustomerId, OrderId, Rating, Comment

- EF Core relationships

- Frontend: Feedback form

Acceptance Criteria:

- Understand one-to-many relation: Customer → Feedback

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- POST /api/feedback → Submit feedback

- GET /api/feedback?restaurantId=1 → View feedback

- Frontend: Form + display feedback list

Acceptance Criteria:

- Feedback stored & retrievable

- Displayed correctly on frontend

📅 DAY 27 – Reports: Sales & Orders

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Admin can view sales and order reports

🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core aggregate queries: SUM, COUNT

- Backend report endpoints

- Frontend: Table or charts

Acceptance Criteria:

- Can calculate total orders, revenue

- Can fetch report via API

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- GET /api/reports/sales?restaurantId=1

- Frontend: Display total revenue, orders count, best-selling meals

Acceptance Criteria:

- Reports reflect correct data from DB

📅 DAY 28 – Customer Profile Management

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Allow customers to update profile

🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: Update user entity

- React: Form binding & validation

Acceptance Criteria:

- Can explain update flow

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- PUT /api/customers/{id} → Update profile

- Frontend: Profile page with editable fields

Acceptance Criteria:

- Profile updates reflected in DB & frontend

📅 DAY 29 – RestaurantAdmin Profile Management

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Allow restaurant admin to update profile

🧠 LEARNING (11:00 AM – 2:00 PM)

- Similar to customer profile update

- EF Core update & validation

Acceptance Criteria:

- Understand backend & frontend connection

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- PUT /api/restaurantadmin/{id} → Update profile

- Frontend: Form & update button

Acceptance Criteria:

- Changes reflected correctly

📅 DAY 30 – Admin Dashboard Overview

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Admin sees overview of all restaurants, orders, payments

🧠 LEARNING (11:00 AM – 2:00 PM)

- Aggregate data: total restaurants, orders, payments

- API endpoints for summaries

Acceptance Criteria:

- Can explain dashboard metrics & queries

💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- GET /api/admin/dashboard → returns metrics

- Frontend: Dashboard page with cards & counts

Acceptance Criteria:

- Metrics accurate & reflect DB data

Perfect! Let’s continue with Day 31 to Day 45 in the same detailed format, maintaining learning and implementation time slots, backend + EF Core guidance, frontend guidance, and acceptance criteria.

# 📅 DAY 31 – Meal Category Management

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Allow RestaurantAdmin to manage meal categories

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: Category table & relationship with meals

- React: Category form and dropdown

- API design for CRUD operations

Acceptance Criteria:

- Can explain how categories are linked to meals

- Understand CRUD flow

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

### Backend Guidance:

- Category table: Id, Name, RestaurantId

- APIs:

  - GET /api/categories → List categories

  - POST /api/categories → Add category

  - PUT /api/categories/{id} → Update

  - DELETE /api/categories/{id} → Delete

### Frontend Guidance:

- Category management page

- Form to add/update category

- List with delete buttons

Acceptance Criteria:

- Categories stored & displayed correctly

- CRUD operations functional

# 📅 DAY 32 – Meal Management

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Manage meals for each restaurant

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: Meal table & foreign key to category

- API for CRUD operations

- React: Form validation & list display

Acceptance Criteria:

- Can explain Meal → Category relationship

- Understand how to implement CRUD

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Meal table: Id, Name, Description, Price, CategoryId, RestaurantId

- APIs:

  - GET /api/meals → List meals

  - POST /api/meals → Add meal

  - PUT /api/meals/{id} → Update meal

  - DELETE /api/meals/{id} → Delete meal

- Frontend:

  - Meal management page

  - Add/update/delete meals

  - Show meals by category

Acceptance Criteria:

- Meals displayed correctly

- CRUD functional & reflected in DB

# 📅 DAY 33 – Table Management Enhancement

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Add more features to manage tables (capacity, status)

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: Table entity with Capacity, Status

- API updates: CRUD for tables with status

- React: Display table status & update

Acceptance Criteria:

- Understand table status & availability updates

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Table table: Id, Number, Capacity, Status, RestaurantId

- APIs:

  - GET /api/tables → List tables

  - POST /api/tables → Add table

  - PUT /api/tables/{id} → Update table

  - DELETE /api/tables/{id} → Delete table

- Frontend:

  - Table management page

  - Update status & capacity

  - Display availability

Acceptance Criteria:

- Table info displayed correctly

- Status updates reflected in DB

# 📅 DAY 34 – QR Menu Logic

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Implement table-wise QR menu system

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- QR code concept for each table

- EF Core: link table → meals

- React: generate QR and display menu

Acceptance Criteria:

- Can explain table → QR → meals flow

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- API: GET /api/tables/{tableId}/menu → fetch meals

- Frontend:

  - Display menu for selected table

  - Generate QR code linking to table menu

Acceptance Criteria:

- QR menu displays correct meals

- API fetches correct table menu

# 📅 DAY 35 – Customer Order via QR Menu

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Customers can place order from QR menu

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: Order, OrderItems table

- API design: create order with multiple meals

- React: Order form for table

Acceptance Criteria:

- Can explain Order → OrderItems relationship

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Orders table: Id, CustomerId, TableId, TotalAmount, Status

- OrderItems table: Id, OrderId, MealId, Quantity, Price

- API: POST /api/orders → Create order

- Frontend:

  - Table menu page → add meals → submit order

Acceptance Criteria:

- Orders stored with items

- Total amount calculated correctly

# 📅 DAY 36 – Order Status Tracking

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Customers & RestaurantAdmin track order status

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: update status (Pending → Preparing → Completed)

- React: status indicator for orders

Acceptance Criteria:

- Can explain status workflow

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- API: GET /api/orders/{customerId} → fetch orders

- PUT /api/orders/{orderId}/status → update status (Admin only)

- Frontend:

  - Customer page: show order status

  - Admin dashboard: update status

Acceptance Criteria:

- Status updates reflected in DB & frontend

# 📅 DAY 37 – Customer Order Cancellation

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Allow customer to cancel pending orders

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: Only allow cancel if status = Pending

- API: DELETE /api/orders/{id}

Acceptance Criteria:

- Understand business rule for cancellation

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Frontend: Cancel button on pending orders

- Backend: Validate status before deletion

Acceptance Criteria:

- Cancelled orders removed from DB

- UI updated accordingly

# 📅 DAY 38 – Meal Popularity (Best Items)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Show best-selling meals for RestaurantAdmin

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: Aggregate query (SUM quantity per meal)

- API returns top meals

- Frontend: Display chart/list

Acceptance Criteria:

- Understand how to calculate best items

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- API: GET /api/meals/best?restaurantId=1 → returns top 5 meals

- Frontend: Display as list or chart

Acceptance Criteria:

- Best meals match order data

# 📅 DAY 39 – Customer Notifications (Optional)

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Notify customer about order status

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- Frontend: Toast / alert notification

- API: status update triggers notification

Acceptance Criteria:

- Understand basic frontend notifications

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Frontend: Show notification when order status changes

- Backend: Optional push notifications

Acceptance Criteria:

- Customer sees status update alert

# 📅 DAY 40 – Admin Manage All Restaurants

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Admin can view & manage all restaurants

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: fetch restaurants + details

- API design: GET /api/admin/restaurants

Acceptance Criteria:

- Can explain admin view of multiple restaurants

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Admin dashboard: list restaurants, edit/delete functionality

- Frontend: table view with action buttons

Acceptance Criteria:

- Admin can manage restaurants successfully

# 📅 DAY 41 – Admin Manage All Orders

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Admin can see all orders across restaurants

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: query all orders with restaurant info

- API design: GET /api/admin/orders

Acceptance Criteria:

- Understand fetching orders for multiple restaurants

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Frontend: Table view with filters (status, restaurant)

- Backend: Ensure API returns joined data

Acceptance Criteria:

- Admin can view & filter orders correctly

# 📅 DAY 42 – Admin Manage Payments

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Admin can monitor all payments

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- EF Core: fetch payment info with orders

- API: GET /api/admin/payments

Acceptance Criteria:

- Understand linking payments → orders → restaurants

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Frontend: Display payments with status (Paid/Pending)

- Backend: Ensure data accurate

Acceptance Criteria:

- Admin sees all payments correctly

# 📅 DAY 43 – Final Testing & Bug Fixes

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Test all features, fix major bugs

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- Unit testing with Postman / Swagger

- Debugging EF Core & React

Acceptance Criteria:

- Can identify and fix issues

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Test all API endpoints

- Test React pages

- Fix issues with database integration

Acceptance Criteria:

- All features functional

# 📅 DAY 44 – UI Enhancements & Styling

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Improve frontend design

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- CSS / Material UI / Bootstrap basics

- Component styling

Acceptance Criteria:

- Can apply styling to forms, tables, buttons

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Apply consistent design for pages

- Make dashboards, forms, tables look neat

Acceptance Criteria:

- UI looks clean and professional

# 📅 DAY 45 – Final Deployment & Project Submission

🕒 Time: 11:00 AM – 6:00 PM
🎯 Goal: Deploy project locally or on Azure / Heroku

## 🧠 LEARNING (11:00 AM – 2:00 PM)

- Deployment concepts for ASP.NET Core + React

- Database connection in production environment

Acceptance Criteria:

- Understand deployment workflow

## 💻 IMPLEMENTATION (2:00 PM – 5:30 PM)

- Deploy backend API

- Deploy frontend React app

- Connect to live database (optional: local SQL Server)

Acceptance Criteria:

- Project runs fully end-to-end

- All features tested & working

✅ Congratulations! By Day 45, your Restaurant Management System will be fully functional, covering Admin, RestaurantAdmin, and Customer sides, with EF Core database integration, React frontend, and ASP.NET Core APIs.

If you want, I can now combine Day 1–45 into a single structured downloadable Word/Doc file, ready for your internship reference. This way you can open, print, or follow it day by day.

Do you want me to do that next?